DryClean360 – AI Powered Dry Cleaning Management System

Pilot Client

Client Name: National Dry Cleaners
Owner: Mr. Riyaz
Initial Use Case: Web admin panel for managing dry-cleaning orders, billing, WhatsApp alerts, item photos, and AI-based damage detection.

1. Project Objective

DryClean360 is a web-based admin platform for dry-cleaning stores. It helps the shop manage customers, items, pricing, orders, bills, payments, WhatsApp alerts, and garment condition tracking.

The system will first be built for National Dry Cleaners as a pilot project. Later, it can be converted into a SaaS product for other dry-cleaning and laundry businesses.

2. Main Modules

2.1 Admin Login & Role Management

User roles:

- Admin / Owner

- Counter Staff

- Delivery Staff

Features:

- Secure login

- Password reset

- Role-based access

- Staff activity tracking

2.2 Customer Management

Store customer details:

- Customer name

- Mobile number

- WhatsApp number

- Address

- Notes

- Previous order history

Search options:

- Name

- Mobile number

- Order number

2.3 Category Management

Admin can create service categories such as:

- Saree Dry Cleaning

- Rolling

- Polish

- Suit Cleaning

- Blanket Cleaning

- Curtain Cleaning

- Blazer Cleaning

- Regular Clothes

- Premium Garments

2.4 Item & Price Management

Admin can manage:

- Item name

- Category

- Service type

- Price per item

- Active / inactive status

Example:

- T-Shirt → Dry Cleaning → ₹80

- Saree → Rolling → ₹150

- Blanket → Dry Cleaning → ₹300

2.5 Order / Job Card Creation

Counter staff can create a new order by entering:

- Customer details

- Item name

- Category

- Quantity

- Price per item

- Expected delivery date

- Damage / condition notes

- Before-cleaning item photos

Auto calculation:

Quantity × Price Per Item = Item Total

Order should also support:

- Discount

- Advance paid

- Balance amount

- Payment mode

- Order remarks

2.6 Order Status Tracking

Statuses:

- Received

- In Process

- Ready for Pickup

- Delivered

- Cancelled

Each status update should be saved with date, time, and staff name.

2.7 Damage / Condition Notes

Before accepting the item, staff can add notes like:

- Existing stain

- Small tear

- Button missing

- Color faded

- Fabric weak

- Customer informed

- Handle with care

This reduces disputes later.

2.8 Photo Upload Before Cleaning

Staff can upload garment photos during order creation.

Photo types:

- Front view

- Back view

- Stain close-up

- Damage close-up

- Label / brand tag photo

These photos are saved under the order record.

2.9 AI Damage Detection Assistant

This is the AI-powered module of the project.

Purpose

To compare garment photos before and after cleaning and detect possible visible changes.

Workflow

Step 1: Before Cleaning Photo Upload

When the customer gives garments, staff uploads before-cleaning photos.

Step 2: After Cleaning Photo Upload

After cleaning is completed, staff uploads after-cleaning photos.

Step 3: AI Image Comparison

The AI module compares before and after images and checks for:

- New stains

- Existing stains still visible

- Fabric tears

- Missing buttons / accessories

- Color fading

- Texture change

- Shrinkage indicators

- Visible wrinkles or damage

Step 4: AI Damage Report

System generates a damage comparison report with:

- Order number

- Customer name

- Item name

- Before image

- After image

- AI observations

- Confidence score

- Status

Possible statuses:

- No Damage Detected

- Possible Damage Detected

- Manual Verification Required

Why This Matters

This module helps the dry-cleaning store:

- Reduce customer disputes

- Maintain proof of item condition

- Improve service quality

- Protect business from false claims

- Build customer trust

2.10 WhatsApp Alert Module

WhatsApp alerts will be sent to the customer.

Recommended provider for Phase 1:

AiSensy

Alerts needed:

Order Received Alert

Message includes:

- Customer name

- Order number

- Items received

- Total amount

- Expected delivery date

Ready for Pickup Alert

Message includes:

- Order number

- Pickup message

- Balance amount if pending

Delivery Completed Alert

Message includes:

- Thank you message

- PDF bill attachment

Payment Reminder

Message includes:

- Pending amount

- Order number

- Shop contact details

2.11 Bill / Invoice PDF Module

System should auto-generate a PDF bill.

PDF bill should include:

- National Dry Cleaners name / logo

- Address and phone number

- Bill number

- Order number

- Customer name

- Customer phone number

- Item details

- Quantity

- Rate

- Total

- Discount

- Advance paid

- Balance amount

- Payment mode

- Expected delivery date

- Terms and conditions

- QR / barcode for internal tracking

Important:

Every PDF bill should be saved inside the order record. It should not only be sent to WhatsApp.

If a customer loses the bill or sends another person for pickup, staff can search by mobile number, open the order, view the saved PDF bill, verify details, and deliver the items.

2.12 Payment Tracking

Payment modes:

- Cash

- UPI

- Card

- Pending

Track:

- Total amount

- Discount

- Advance paid

- Balance amount

- Paid / unpaid status

2.13 Reports Dashboard

Dashboard should show:

- Today’s orders

- Pending orders

- In-process orders

- Ready for pickup orders

- Delivered orders

- Cancelled orders

- Daily revenue

- Monthly revenue

- Pending payments

- Customer-wise order history

2.14 Backup / Export to Excel

Admin can export:

- Customer list

- Order list

- Payment report

- Pending delivery report

- Revenue report

- Item price list

Format:

- Excel

- CSV

2.15 Staff Activity Log

Track staff actions:

- Order created

- Order updated

- Status changed

- Payment updated

- Bill generated

- WhatsApp sent

- Item delivered

2.16 Future GST Option

Keep GST setting optional.

Later, admin can enable:

- GST number

- GST percentage

- Tax invoice format

3. Updated Tech Stack

Development Environment

IDE & AI Coding Assistant

- Cursor IDE

- GPT-5.5 / Claude Sonnet inside Cursor

- Git integration through Cursor

Version Control

- Git

- GitHub Repository

Frontend

Recommended for Phase 1:

- Django Templates

- Tailwind CSS

- Alpine.js / HTMX for interactive forms

Alternative:

- React frontend can be added later if the product becomes SaaS.

Backend

- Python

- Django

- Django REST Framework

Database

- PostgreSQL

PDF Generation

- WeasyPrint or ReportLab

WhatsApp Integration

Recommended:

- AiSensy API

Alternative providers:

- Interakt

- WATI

- Gupshup

- Meta WhatsApp Cloud API

Image Upload & Storage

For Phase 1:

- Local media storage on VPS

For SaaS / future:

- AWS S3

- DigitalOcean Spaces

- Cloudinary

AI Damage Detection Module

Initial AI stack:

- OpenCV for image preprocessing

- SSIM for before-after image similarity comparison

- YOLOv8 for detecting visible garment defects

- Python image processing service

Future AI stack:

- TensorFlow / PyTorch

- Custom stain detection model

- Fabric classification model

- AI cleaning recommendation model

Background Tasks

Use for WhatsApp alerts, PDF generation, and AI processing:

- Celery

- Redis

Hosting

Recommended:

- Ubuntu VPS

- Nginx

- Gunicorn

- PostgreSQL

- Redis

- SSL certificate

Domain

Recommended:

- dryclean360.io as main SaaS domain

- dryclean360.in can be purchased and redirected if budget permits

4. Suggested Database Tables

Main tables:

- Users

- Staff Roles

- Customers

- Categories

- Items

- Services

- Item Prices

- Orders

- Order Items

- Order Photos

- Damage Notes

- AI Damage Reports

- Payments

- Bills

- WhatsApp Logs

- Staff Activity Logs

5. Phase 1 MVP

Build first:

- Admin login

- Role management

- Customer management

- Category management

- Item and price setup

- Order creation

- Quantity × price auto calculation

- Expected delivery date

- Damage notes

- Before-cleaning photo upload

- PDF bill generation

- Save bill under order

- WhatsApp order received alert

- WhatsApp ready for pickup alert

- WhatsApp bill sharing

- Payment tracking

- Basic reports

- Excel export

6. Phase 2 – AI Module

Add:

- After-cleaning photo upload

- Before vs after image comparison

- AI damage detection

- AI confidence score

- Damage comparison report

- Manual verification option

7. Phase 3 – SaaS Expansion

For long-term product:

- Multi-shop support

- Subscription plans

- Owner dashboard

- Staff mobile app

- Barcode label printing

- Customer pickup OTP

- Advanced analytics

- Multi-branch support

- GST billing

- Cloud storage

- Automated WhatsApp campaigns

8. Future Mobile App

Later, build admin mobile app using:

- Flutter

- Django REST APIs

Mobile app features:

- Create order

- Upload garment photos

- Update status

- View bills

- Send WhatsApp alerts

- Check pending deliveries

9. One-Line Product Pitch

DryClean360 is an AI-powered dry-cleaning management platform that helps shops manage orders, billing, WhatsApp alerts, item photos, payments, and AI-based garment damage detection from one simple admin panel.